PROJECT PROPOSAL & DOCUMENTATION

# Trust Computer
E-commerce Web App

Prepared for: Shiblu Ahmed
Trust Computer-Moulvibazar

Prepared by: Amdads Group

Proposed platform: Next.js / React • Currency: BDT (15,000)

# 1. Executive Summary

This document presents the proposed scope and implementation plan for a responsive e-commerce web application for Trust Computer-Moulvibazar. The platform will allow customers to browse computer products, laptops, accessories and CCTV equipment, submit orders, choose supported payment methods, and contact the business through WhatsApp. A secure administration area will support product, inventory, order, payment and reporting workflows.

The plan is based on the information shared for project planning. Product range, operational policies, payment provider approval, delivery terms and final branding assets will be confirmed with the client before implementation.

# 2. Client & Business Details

| Item | Details |
| --- | --- |
| Business | Trust Computer-Moulvibazar |
| Project owner / client contact | Shiblu Ahmed |
| Address provided | T.S Plaza (2nd Floor), Kusumbagh, Moulvibazar, Bangladesh |
| Phone provided | 01753-765372 |
| Email provided | trustcomputermb@gmail.com |
| Website listed | https://trustcomputermb.com/ |
| Facebook page | https://www.facebook.com/TrustComputerr/ |
| Business focus stated | Computers and CCTV cameras |

# 3. Project Objectives

Establish a professional online storefront accessible on mobile, tablet and desktop.

Present products with images, prices, specifications, availability and warranty details where supplied.

Enable customers to create and submit online orders.

Support cash on delivery and an approved online payment gateway.

Provide a secure admin dashboard for daily business operations.

Manage stock quantities and maintain an auditable inventory movement history.

Provide sales, order and inventory reports based on recorded transactions.

Make customer inquiries easier through WhatsApp and direct contact options.

# 4. Project Scope & Features

## 4.1 Customer storefront

Homepage with promotional banner, categories, featured products and business information.

Product listing with search, category/brand filters, price sorting and availability indicators.

Product details with gallery, model/SKU, specifications, price, stock, warranty and related items.

Shopping cart with quantity changes, item removal, subtotal and delivery estimate.

Guest checkout with customer name, phone, delivery address, payment choice and order summary.

Order confirmation and secure order tracking.

Contact/about pages, policies, store location and WhatsApp click-to-chat.

## 4.2 Admin dashboard

Dashboard summary for orders, sales, pending orders and stock alerts.

Product and category management, including images, descriptions, SKUs, prices and product status.

Inventory management with stock-in, stock-out, adjustments, low-stock thresholds and movement history.

Order management with status updates, customer details, payment status, notes and delivery information.

Payment records, transaction references, failed/pending states and refund tracking where supported.

Reports with date filters and CSV export for sales, orders and inventory.

Admin/staff roles and audit records for sensitive changes.

## 4.3 WhatsApp

A click-to-chat button can open WhatsApp with a prefilled product or order inquiry. Automated transactional messages through the WhatsApp Business Platform are a separate optional integration and require appropriate business setup, customer consent and approved messaging templates.

## 4.4 Payments

Cash on delivery is proposed as a baseline option. One online payment gateway will be selected after the client confirms merchant eligibility, fees and supported methods. Potential providers to evaluate include SSLCOMMERZ and approved direct integrations for local payment services. Provider availability and approval are not assumed.

Payment confirmation must be verified server-side using the provider's supported process.

Never store card numbers or sensitive payment credentials in the application database.

Track order status separately from payment status.

Handle pending, failed, cancelled, successful and refunded payment states.

# 5. Proposed Pages & Routes

| Area | Page / Route | Purpose |
| --- | --- | --- |
| Store | / | Homepage and featured products |
| Store | /products | Searchable product catalog |
| Store | /products/[slug] | Product details |
| Store | /categories/[slug] | Category product listing |
| Store | /cart | Shopping cart |
| Store | /checkout | Checkout and order placement |
| Store | /order-confirmation/[orderNumber] | Order confirmation |
| Store | /track-order | Secure order tracking |
| Store | /about, /contact | Business information and contact |
| Store | /privacy-policy, /terms, /delivery-policy, /return-policy | Customer-facing policies |
| Admin | /admin | Dashboard |
| Admin | /admin/products | Product management |
| Admin | /admin/categories | Categories and brands |
| Admin | /admin/inventory | Stock management |
| Admin | /admin/orders | Order management |
| Admin | /admin/payments | Payment records |
| Admin | /admin/reports | Sales and inventory reports |
| Admin | /admin/settings | Business and delivery settings |

# 6. UI/UX & Branding Direction

The proposed visual direction follows the blue, red and white palette suggested by the supplied Trust Computer logo. Final colors, logo files and typography should be approved by the client.

| Design element | Proposed direction |
| --- | --- |
| Primary color | Blue #263E9A |
| Accent color | Red #E5222B |
| Background | White #FFFFFF with light-gray sections #F3F5F9 |
| Typography | Readable sans-serif; support Bengali and English content |
| Layout | Mobile-first, responsive, clear navigation and prominent search |
| Product cards | Consistent images, readable pricing, stock state and clear action |
| Accessibility | Keyboard support, meaningful labels, adequate contrast and visible focus states |

# 7. Technology & Architecture

| Layer | Proposed technology / role |
| --- | --- |
| Application | Next.js App Router + React + TypeScript |
| Styling/UI | Tailwind CSS and reusable accessible UI components |
| Database | PostgreSQL |
| Data access | Prisma ORM and versioned migrations |
| Validation | Zod; server-side validation for all sensitive actions |
| Authentication | Secure admin authentication with role-based authorization |
| Images | Cloud/object storage or managed image service |
| Charts | Recharts or equivalent reporting visualization |
| Testing | Unit/integration tests plus Playwright end-to-end tests |
| Deployment | Vercel or compatible Node.js hosting, subject to deployment needs |

Recommended approach: a modular monolithic application for the initial release, with clearly separated product, inventory, order, payment and reporting modules.

# 8. Database Overview

The final database schema will be confirmed during technical design. Core entities are expected to include:

| Entity | Purpose / key information |
| --- | --- |
| User | Customer/admin identity, contact and role |
| Category | Hierarchical product categories |
| Brand | Product brand records |
| Product | Catalog item, description, status and category |
| ProductVariant | SKU, price, attributes, stock threshold and active state |
| ProductImage | Image URL, alt text and ordering |
| Order | Order number, customer/address snapshot, totals and statuses |
| OrderItem | Product/SKU/name/price/quantity snapshots |
| Payment | Provider, transaction reference, amount and payment state |
| InventoryMovement | Stock change, reason, reference, actor and timestamp |
| StockReservation | Temporary stock holds during checkout/payment |
| OrderStatusHistory | Timestamped order status changes |
| PaymentWebhookEvent | Idempotency and webhook processing records |
| AdminAuditLog | Sensitive admin actions and actor |
| DeliveryMethod / Settings | Configurable delivery fees and business settings |
| Return / Refund | Return authorization and refund tracking, if included |

Data integrity requirements: unique SKUs and order numbers, decimal monetary fields, database transactions for checkout, immutable order-item snapshots, and safe stock updates to prevent overselling.

# 9. Core Workflows

## 9.1 Order placement

Customer selects products and proceeds to checkout.

Server reloads current prices and verifies availability; browser-submitted totals are not trusted.

Server calculates subtotal, discounts, delivery fee and grand total.

Order and order-item snapshots are created transactionally; stock is reserved or deducted according to the agreed policy.

Cash-on-delivery orders enter the appropriate confirmation workflow; online orders create a payment attempt.

Payment confirmation is verified server-side before marking the payment as paid.

Admin processes, dispatches and completes the order; status history is retained.

## 9.2 Inventory control

Use stock movements for receipts, sales, adjustments and approved returns.

Set low-stock thresholds per variant/SKU.

Use atomic updates or database locking for concurrent purchases.

Expire abandoned reservations according to an agreed duration.

Restore stock only when the order previously reserved/deducted it; inspect returns before restocking.

# 10. Reports & Business Metrics

Sales by day, week and month; gross sales, discounts and net sales based on agreed definitions.

Order counts and breakdown by status.

Average order value and sales by product/category.

Payment method and payment outcome summaries.

Current stock, low-stock/out-of-stock lists and stock movement history.

CSV export with appropriate admin permissions.

Reports will reflect recorded application data. An order placed is not automatically equivalent to payment collected; reporting definitions will be agreed with the client.

# 11. Security, Privacy & Reliability

Server-side authentication and authorization for every admin operation.

Secure password/session handling, rate limits and protection against common web vulnerabilities.

Validate and normalize customer inputs; restrict access to personal information.

Verify payment callbacks/webhooks and prevent duplicate processing.

Keep secrets in deployment environment variables, never in client-side code.

Use database backups, error monitoring, structured logs and a tested restore process.

Publish privacy, terms, delivery and return policies before launch.

Use secure order tracking that does not expose private order details through guessable IDs.

# 12. SEO & Performance

Unique product/category titles and descriptions, canonical URLs and clean slugs.

XML sitemap, robots.txt, breadcrumbs and relevant product structured data.

Optimized responsive images, lazy loading and font optimization.

Public catalog pages can be cached appropriately; private account/order data must not be publicly cached.

Accurate local business information and map/directions details, subject to client confirmation.

Measure performance and accessibility before launch.

# 13. Implementation Roadmap

| Phase | Indicative duration | Deliverables |
| --- | --- | --- |
| 1. Discovery & requirements | 3–5 days | Confirm products, delivery/payment rules, policies, scope and acceptance criteria |
| 2. UI/UX & project setup | 4–6 days | Approved wireframes/design system, Next.js setup, database and deployment environments |
| 3. Catalog & storefront | 5–8 days | Homepage, categories, search, product details and product admin |
| 4. Cart, checkout & orders | 5–8 days | Cart, guest checkout, order creation, status workflow and tracking |
| 5. Inventory & payments | 5–8 days | Stock ledger/reservations, gateway integration and payment verification |
| 6. Reports & WhatsApp | 3–5 days | Reports, exports, click-to-chat and agreed notifications |
| 7. QA, content & launch | 5–7 days | Testing, data entry, security review, training and production launch |

Indicative total: approximately 6–10 weeks for one experienced full-stack developer. Actual timing depends on scope approval, content readiness, payment onboarding, feedback cycles and integration requirements.

# 14. Client Inputs Required

Final logo files and brand preferences.

Product spreadsheet with names, SKUs, prices, stock, images, specifications and warranty details.

Confirmed categories and brands.

Delivery areas, fees, dispatch process and estimated delivery language.

Return, exchange, warranty and cancellation policies.

Preferred payment gateway and merchant onboarding details.

WhatsApp business number and decision on click-to-chat versus automated messaging.

Admin users and access roles.

Domain/hosting ownership and any existing website requirements.

Approval of page designs, content and launch checklist.

# 15. Deliverables

Responsive customer storefront.

Admin dashboard for catalog, inventory, orders, payments and reports.

Database schema and migrations.

Payment integration for the agreed provider, subject to merchant access.

WhatsApp click-to-chat integration.

Basic technical SEO and performance optimization.

Testing and deployment configuration.

Admin handover/training and technical documentation.

# 16. Assumptions & Exclusions

This document defines a proposed scope; it is not a final fixed-price contract.

Product content, images, prices, warranty claims and policy text will be supplied or approved by the client.

Payment provider approval, transaction fees, SMS/WhatsApp fees, hosting, domain and third-party subscriptions are external dependencies and may incur separate costs.

Courier API integration, accounting software integration, multi-warehouse support, POS hardware, advanced CRM, loyalty programs and mobile apps are not included unless separately agreed.

Exact delivery schedule and commercial terms will be confirmed after requirements and dependencies are finalized.

# 17. Acceptance Criteria

Customers can browse and search published products on mobile and desktop.

Checkout validates current prices and stock server-side and creates an order reliably.

Admin can manage products, stock, orders and supported payment records.

Stock changes are auditable and concurrent purchases cannot oversell available inventory.

Payment status is updated only after trusted server-side verification.

Reports match documented business definitions and selected date ranges.

Admin routes are protected; customer order information is not exposed publicly.

Critical user journeys pass agreed functional and end-to-end tests.

# 18. Approval

By approving this document, the client confirms that the proposed direction and scope may proceed to detailed requirements, UI design and commercial estimation. Any changes to scope, integrations or deliverables will be documented and mutually approved.

| For Trust Computer-Moulvibazar | For Amdads Group |
| --- | --- |
| Name: Shiblu Ahmed | Name: Amdadur Rahman |
| Signature: ______________________ | Signature: ______________________ |
| Date: __________________________ | Date: __________________________ |